Athena[Product Backlog]

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | *Item* | *Description* | *EST* |  |
|  | 1. | **Front-End** | 4 weeks |  |
| High |  | Designing home page |  | AS/SA |
|  |  | Designing Navigation Bar |  | SA/VJ |
|  |  | Design About page |  | AS/AG |
|  |  | Designing a header |  | VG/SA |
|  |  | Designing a footer |  | AS/SA |
|  |  | Designing a sidebar for the homepage |  | AG/VJ |
|  |  | Designing a contact page |  | MS/AG |
|  |  | Designing a Navigation Bar |  | MS/AG |
|  |  | Designing a signIn page for users/students |  | MS/SA |
|  |  | Designing a signup page for students/users |  | NM/VG |
|  |  | Designing a admin login page for admin |  | NP/MH |
|  |  | Design a change password page for users |  | NM/YC |
|  |  | Design a change password page for admin |  | VJ/MH |
|  |  | Design a page to view user profile |  | NM/YC |
|  |  | Design a page to edit an user profile |  | AG/VJ |
|  |  | Design a page to upload notes from students |  | MS/AG |
|  |  | Design a page to view a particular user submitted notes(view my notes) |  | MS/AG |
|  |  | Design a page to view all notes for a user |  | MS/SA |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Design a page to view all notes for an admin |  | AS/AG |
|  |  | Design a page for admin to assign the pending notes on weather to reject or accept them. |  | VG/SA |
|  |  | Design a page for admin where he/she can see all accepted notes |  | AS/SA |
|  |  | Design a page for admin where he/she can see all rejected notes by a user |  | AG/VJ |
|  |  | Design a page for admin to view all the users |  | MS/AG |
|  |  | Design a page for admin where he/she can see the Unread queries by the user |  | MS/AG |
|  |  | Design a page for the admin where he/she can read the already read queries by the user |  | MS/SA |
|  | 2. | **Back-End** | 5 weeks |  |
| High |  | Creation of a database through sqlite3 |  | NM/VG |
|  |  | Importing Sqlite3 models |  | NP/MH |
|  |  | Setting up a development django server |  | NM/YC |
|  |  | Integration with python using Sqlite3 database module |  | VJ/MH |
|  |  | Loading static files |  | NM/YC |
|  |  | Developing python code for individual functional requirements |  | NP/MH |
|  | 4. | Testing | 1 week | AS/VG |
|  |  | Selenium test script for login page using web driver api |  |  |
|  | 5. | Deployment | 1 week | AS/VG/VJ |

Product Owner: Vindhya JK-(VJ)

Scrum Master: Syed Awaiz Ahmed-(SA)

Team members:-Vinay G-(VG)

Alam Shaikh-(AS) Nishanth M-(NM) Nagarathna P-(NP) Meghana HM-(MH) Meghana S-(MS) Abhishek Gowda-(AG) Yallappa Chalwadi-(YC)